## Slide 1: 5CS024 – 7CC002 Sprint 1 Towards the Build

## Slide 2: Sprint 1
Should now have:
  Team
  Project
  Estimated content for MPV
  Idea of needs (Tools, Research etc)

## Slide 3: Agile Ideas
https://agilemanifesto.org/principles.html:
  “…early and continuous delivery of valuable software”
  “Working software is the primary measure of progress.”
  “Deliver working software frequently, [...], with a preference to the shorter timescale.”

## Slide 4: Agile Ideas
Should now have:
  Team
  Project
  Estimated content for MPV
  Idea of needs (Tools, Research etc)

## Slide 5: Incremental Development
Getting to our first build
  Initial engineering and design decisions
  Establish basic scope
  “Working Software” however simple
  Framework to build on and add features to

## Slide 6: Design Choices
Web Application?
Mobile Application?
Programming Language(s)?
Software Patterns/Frameworks?
What is our “Hello World”?
Can we see scope for expansion?

## Slide 7: Team Choices
Who needs to be involved?
Information gaps (Training plan)
Have we the right tools? (Source Control? Build?)
Supporting roles? (Testing?)
Identifying any sub-tasks (Splash Screen?)

## Slide 8: Splash page
Graphic identity
Loading screen
Basic interface
Example:

## Slide 9: Programme (7 Weeks)
4
10
First Build?

## Slide 10: Scrum

## Slide 11: Innovation Funnel and the Sprint
Review existing tasks
  Any changes that you need to make
  New tasks?
  Changes to priority?
  Task merge/split?
  Re-estimates on task duration?
  Agree responsibilies
Product
Backlog
Things you are considering
Things you are working on
Working software features
Sprint
Backlog

## Slide 12: Schedule
Task | Description | Assigned to
Week x

## Slide 13: Stand-up Meeting
Brief regular meeting lead by PMs
Usually 15-20 minutes max
Each group member should say:
  What they did since last meeting
  What they plan to work on until the next meeting
  Any challenges holding them back

## Slide 14: Post Stand-up
Team should determine whether they feel they are overall:
  Ahead of Schedule
  Behind Schedule
  On Schedule
  Distressed Unable to move forward without additional advice

## Slide 15: Discussion forums
Conversations about roles across groups
PMs should report status (ABOD) each week in Discussions
We will read them but you can respond to each others posts and questions

## Slide 16: Discussion forums
Share information around ideas or resources
Good forum for questions
May be useful as evidence of individual contribution

## Slide 17: Work this week
Teams should prioritise
  Integrating any new members
  Working with tools (See Learning plan)
  Researching topics (See Learning plan)
  Delivering on first builds

## Slide 18: Project Manager
Key concerns
  Co-ordinating tasks for build
  Identifying tasks for this sprint
  Mapping training tasks
  ‘Velocity’
  All hands on deck

## Slide 19: Software Developer
Key concerns
  Primary technical decisions (Platform, language(s), tools, frameworks etc
  Implementing build
  Requesting support if necessary

## Slide 20: Embedded Developer
Key Concerns
  Same as SD with ED focus
  Primary technical decisions (Platform, language(s), tools, frameworks etc
  Implementing build
  Integration (?)

## Slide 21: Business Analyst
Key concerns
  Identifying business value
  Where next?
  Working with DA & SA on interfaces
  Considering integration

## Slide 22: Database Analyst
Key Concerns
  Considering data requirements
  Platform and tooling
  Considering integration issues

## Slide 23: Security Analyst
Key Concerns
  Fundamental security issues and risk
  Interfaces and integration
  Support security implementation

## Slide 24: Questions