## Slide 1: 5CS024 – 7CC002 Meetings and Tools

## Slide 2: Technology Roadmaps
Captures the team’s vision for the project
Helps identify features and releases
Helps communicate intent
Helps identify roles and priorities in the team
Initiates fundamental questions and decisions
Innovation Funnel forms the starting point

## Slide 3: Building an Innovation Funnel
Highest level model
Based on the original pitch
Involves the whole team
Starts with a group brain storm

## Slide 4: Building an Innovation Funnel
Identify system stakeholders
Refine to identify the system’s direct users
Identify Usecases (Process, Services, Capabilities)
Set aside implementation details
Consider the user stories
  Why do they interact with the system?
  How do they interact with the system?
What Vision

## Slide 5: Context Diagram
Our System
Users/Actors
Usecase

## Slide 6: Context Diagram
Assign names
Think about roles and interaction
Stakeholders
Users

## Slide 7: Context Diagram
Assign appropriate names
Think high level and merge
Users/Actors
Identify Usecases for the system
What will the system do? Who will it do them for?
Processes, Services, Capabilities

## Slide 8: Context Diagram
SkyLaundry
Bank
Driver
Customer
Process payments
Collection
Register
Dispatch

## Slide 9: Innovation Funnel
Ideas
  Features and ideas for work based on previous modelling
Validation
  Filter and prioritise ideas, decide which features to make
Create
  Features currently being coded and tested
Deliver
  Working features (Cumulative)
Idea
Validation
Create
Deliver

## Slide 10: Minimum Viable Product (MVP) Forecast
Minimum Viable Product- Simplest set of working functionality
Forecast tracks releases towards the goal
All releases are viable
Re-scope if appropriate
Goal
MVP
R1
R2
R3
R4

## Slide 11: Collaborative editors
Code editors that let you collaborate with other programmers, help you to edit your code in real time and keep you constantly updated with changes in projects that you may otherwise overlook (source).
  Serve a very specific need (quick share)
  Not always suitable for day-to-day coding.

## Slide 12: Collaborative editors
Collab edit
  A simple collaborative editor
  Does not run code
  Syntax highlighting, Chat

## Slide 13: Collaborative editors
https://firepad.io/#1
  Open source collaborative code/text editing
  Browser-based, no reliance on server – all JavaScript.

## Slide 14: Collaborative editors
Floobits brings real-time collaborative editing to text editors, IDEs, and now Atom.

## Slide 15: Collaborative editors
20 Best Code Editors for Real Time Collaboration

## Slide 16: Wikis
MediaWiki
  “MediaWiki is a free software open source wiki package written in PHP, originally for use on Wikipedia.”
  Wikis can be a great way for teams to share ideas, code snippets, documentation etc.
  Open source!
  We use it on our student server.

## Slide 17: Pair programming
Pair programming is an agile software development technique in which two programmers work together at one workstation. (source)
One, the driver, writes code while the other, the observer or navigator, reviews each line of code as it is typed in.
  The two programmers switch roles frequently.

## Slide 18: Pair programming - pros
Economics – fewer defect in code
Design quality – different views and experiences
Satisfaction – work is more enjoyable
Learning – knowledge is shared
Team-building and communication

## Slide 19: Pair programming - cons
Total number of man-hours increases
Complex from PM point of view
Reliance on individuals (skills, personalities, keenness etc.)
Will Pair Programming Really Improve Your Project?

## Slide 20: Questions