## Slide 1: 5CS024 -7CC002 Collaborative Development
Week 3 Group Task

## Slide 2: Activities
If you are not already in a group, please prioritise joining a group and having the PM register this.

## Slide 3: Activities (Up to 60 mins)
In your project group (Or a temporary project group)

## Slide 4: First Cut Innovation Funnel (Up to 60 mins)
This is the start of creating the first plan
BA should lead the group but all members should participate:
The group should identify the essential usecases and/or user stories for the system (between 5 and 9 initially)

## Slide 5: FCIF (Up to 60 mins)
This may create “Questions for the Client” which you may ask the workshop leaders to help you decide on…
Each group member should review each case to identify any tasks required that are related to their role

## Slide 6: FCIF (Up to 60 mins)
Each task should be written on a PostIt note with the role responsible against it eg SE, DBA, SA etc
Specialists should estimate how long each task with take to complete

## Slide 7: FCIF (Up to 60 mins)
Use this information to plan the content of your MVP

## Slide 8: Team Learning Plan (Up to 60 mins)
To create a ‘Team Learning Plan’, the PM should facilitate and capture information from the group and use this in planning and reviewing progress

## Slide 9: TLP (Up to 60 mins)
PM should facilitate each group member making statements in the following form:
“In order to be/do [role/task] I will need to learn more about [subject]”
Note any common subjects you need to learn about.

## Slide 10: TLP (Up to 60 mins)
Finally the PM should facilitate each group member making statements in the following form:
“In order to learn about [subject] my approach will be [method for learning]”
The PM should collect all these statements into a single document