## Slide 1: 5CS024 – 7CC002 Sprint 1 Kick-off

## Slide 2: Sprint 1 Kick-off
“This module aims to integrate the subject material studied in other level 4 and 5 modules and give students experience of developing a software or hardware artefact in a team. Students will learn to work in teams to coordinate and manage a project.”

## Slide 3: Sprint 1 Kick-off
LO1 Communicate effectively with others to jointly complete tasks with peers or with staff in an organisation.
LO2 Demonstrate an ability to meet deadlines and objectives

## Slide 4: Programme
Week 4 (Sprint 1)
  Project Kick-off Sprint 1- MVP
  Introduce the development process

## Slide 5: Programme
Week 8
  Submit (MVP)
    Code repository
    Demonstration Video
  Individual Contribution reports
    General part
    Role specific part

## Slide 6: Programme (4 Weeks)
4
8
Working prototype?

## Slide 7: Scrum

## Slide 8: Progress tracking
Each week
  Track progress
  Identify any updated issues, solutions or priorities
  Agree new tasks
  Keep in the loop while working

## Slide 9: Submissions
Each week of the sprint Project manager submits a status report for the group.
Status
  Ahead of schedule
  On track
  Behind schedule
  Distressed

## Slide 10: Sprint 1
MVP Artifact Repository (15%)
MVP Demonstration Video (15%)
MVP Individual Contribution Report (20%)
In cases where contributions are disputed additional evidence may be submitted.

## Slide 11: MVP Artifact Repository
Your group should provide access to the source files you have used of created in the implementation of the system demonstrated in the video. This includes code, config files, graphics and any other relevant documents NB: This should be via a URL link and not a compressed file or zip of the source code. Where appropriate you should use appropriate source control mechanisms to collaborate.

## Slide 12: MVP Demonstration Video
Your group should create a video to demonstrate the features of the MVP working prototype you have created. Each member should talk about their contribution to the work in the repository. This should include some discussion of the groups vision of what they would like the finished system to be (Essentially a pitch for early investors). Your video should be between 5 and 10 minutes long and all group members should take part.

## Slide 13: Individual Contribution Report
Describe your main contribution to the project including meetings, work in the repository and features demonstrated in the video:
What new skills have you learned while working on this group project and how might they be useful in the future?:
Discuss any new ideas or knowledge you have gained through team interacting with other members of the team:

## Slide 14: Individual Contribution Report
What were the biggest challenges you faced as an individual and as a team and how did you handle them?:
Describe the significant contributions you made in your role(s), particularly technical or strategic decisions

## Slide 15: Project Manager
Responsible for
  Co-ordinating development
  Planning scope
  Submitting joint work
  Managing deadlines
  Communicating with staff
Evidence includes
  Meeting invites
  Meeting outcomes
  Plans, emails
  Kanban chart, funnel

## Slide 16: Business Analyst
Responsible for
  Understanding and communicating business value
  Identifying requirements
  Prioritising work delivery
Evidence includes
  Context diagram, innovation funnel
  Notes, emails, design diagrams

## Slide 17: Database Analyst
Responsible for
  Understanding data requirements
  Design decisions on data aspects of the project
  Database design and implementation
Evidence includes
  Data model
  Test cases
  Notes, emails, design diagrams

## Slide 18: Security Analyst
Responsible for
  Understanding security, risk and privacy requirements
  Design decisions on security needs of the project
  Support security implementation
Evidence includes
  Threat model
  Risk table
  Security test cases
  Notes, emails, design diagrams

## Slide 19: Software Developer
Responsible for
  Design decisions on software development needs of the project
  Choosing languages, tools, frameworks etc
  Implementation build and testing
Evidence includes
  Code
  Testing
  Notes, emails, design diagrams

## Slide 20: Embedded Developer
Responsible for
  Design decisions on embedded development needs of the project
  Choosing devices, platforms, protocols etc
  Implementation build and testing
Evidence includes
  Code
  Testing
  Notes, emails, design diagrams

## Slide 21: Questions