## Slide 1: 5CS024 -7CC002 Collaborative Development
Week 5 Group Task

## Slide 2: Agile Ideas
https://agilemanifesto.org/principles.html:
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.
The best architectures, requirements, and designs emerge from self-organizing teams.

## Slide 3: Pre Stand-up
Team should consider:
  Any tools or techniques from other modules you have studied that will be useful for working on this one?
  Evidence that you may produce or collect for your contribution narrative

## Slide 4: Stand-up Meeting (Up to 20 mins)
PMs should facilitate a ‘Stand-up’ Meeting
Each group member should provide:
  A sentence or two what they have completed since you all last met
  What they plan to work on next
  Any challenges holding them back

## Slide 5: Post Stand-up
Team should determine whether they feel they are overall:
  Ahead of Schedule
  Behind Schedule
  On Schedule
  Distressed (Unable to move forward without additional advice)

## Slide 6: Post Stand-up
PM to consult team on:
  Are any current tasks fully completed?
  Do new tasks need to be added to the list?
  Has the priority or risk level of any tasks changed?
  Are all tasks assigned to some person or sub-team?
  Do any resourcing issues need to be considered?

## Slide 7: Post Stand-up
Don’t forget issues around:
  Onboarding new members
  Training / Research
  Tools needed for tasks

## Slide 8: Post Stand-up
Do any individuals or sub-teams need a special meeting?
Do any working documents need updating?
Is the team ready to proceed?
  If so keep going… if not seek advice…